## Slide 1: 1076.1.1 Integration Subcommitte
April 28, 2010 Meeting
David W. Smith

## Slide 2: Agenda
Call to order
Volunteer for minutes
Approval of agenda
Review plan and refine
Discuss Requirements analysis steps and solicit volunteers
Next Meeting
AOB
Adjourn

## Slide 3: Plan
Develop requirements (3 months – requires 1076.1.1-2010 to be approved)
  Basic requirements
    Add 1076.1.1 into 1076.1 LRM
    Review all definitions and comments against SI10-2002
    Add support for subtype and/or subnature of scaled types (description later)
  From these basic requirements develop detailed requirements.
Present detailed requirements to working group for approval (July 2010)

## Slide 4: Plan (continued)
Develop Technical solution from detailed requirements (4 months)
  LRM text (Section 16 of the LRM to contain normative)
  Machine readable packages
  Create Language Change Specification (LCS)
Present LCS to working group for approval (November 2010)
Review LRM changes implemented from LCS for accuracy and clarity (2 months)
Completion of work (January 2011 earliest)

## Slide 5: Requirements
Review usage of SI names and units in the standard. Some terms may need updating in the comments.
Determine where in the LRM the contents are placed.
Support the ability to define “compatible” subtypes and/or subnatures that are equivalent to the parent type by an offset and/or a scale factor. The quantities and terminals defined from such subtyping must be able to be compatible.

## Slide 6: Example – thermal package (Note: this is not a requirement but is an example to indicate the problem)
library ieee;
package thermal is
subtype temperature_k is real;
subtype heat_flow is real;
nature thermal_k is
temperature_k across
heat_flow through
thermal_ref_k reference;
subtype temperature_c is temperature_k; -- "centigrade" offset of 273.15K
nature thermal_c is
temperature_c across
heat_flow through
thermal_ref_c reference;
end package thermal;
Really want thermal_c to be a subnature of thermal_k with the across being temperature_c and reference being thermal_ref_k

## Slide 7: Example – rth_c
use work.thermal.all;
entity rth_c is
generic (
rth : real := 1.0 -- Thermal resistance
);
port (
terminal th_1 : thermal_c;
terminal th_2 : thermal_c
);
end entity rth_c;
architecture simple of rth_c is
quantity t_c across h_f through th_1 to th_2;
begin
t_c == rth * h_f;
end architecture simple;

## Slide 8: Example - rth_k
use work.thermal.all;
entity rth_k is
generic (
rth : real := 1.0 -- Thermal resistance
);
port (
terminal th_1 : thermal_k;
terminal th_2 : thermal_k
);
end entity rth_k;
architecture simple of rth_k is
quantity t_k across h_f through th_1 to th_2;
begin
t_k == rth * h_f;
end architecture simple;

## Slide 9: Example - test
use work.thermal.all;
entity test is
end entity test;
architecture simple of test is
terminal temp : thermal_k;
begin
rth1 : entity work.rth_c(simple)
generic map (rth =>1.0)
port map (th_1 => temp, th_2 => thermal_ref_k);
rth2 : entity work.rth_k(simple)
generic map (rth =>1.0)
port map (th_1 => temp, th_2 => thermal_ref_k);
end simple;
This is illegal since the_1 is thermal_c and temp is thermal_k.
This is illegal since th_2 is thermal_ref_c