IEEE P1800 SystemVerilog Working Group

UNAPPROVED MEETING MINUTES

4 May 2016

9:00 a.m. – 10:00 a.m. PST

Teleconference

1	CALL TO ORDER – WELCOME & INTRODUCTIONS

Chair Pieper called the meeting to order at 9:03 a.m. PDT.

| Members |  |
| --- | --- |
| Dave Rich | Mentor Graphics |
| Dennis Brophy | Mentor Graphics |
| Karen Pieper | Accellera |
| Neil Korpusik | Oracle |
| Michel Ligthart | Verific |
| Dmitry Korchemny | Synopsys |
| Staff |  |
| Johnathan Goldberg | IEEE-SA |
| Stu Sutherland | Editor |

For participant reference, the SA Website with Basic and Advanced Member lists can be

found at: http://standards.ieee.org/develop/corpchan/mbrs1.html.

2	Approve agenda

A motion (Dmitry Korchemny, Dennis Brophy) was made to approve the agenda.  The motion passed unanimously.

3	Patent policy and call for patents

Chair directs all to read the policy here: http://standards.ieee.org/board/pat/pat-slideset.ppt.

4	Approval of minutes

Minutes

A motion (Michel Ligthart, Dennis Brophy) was made to approve the 1 March 2016 meeting minutes.  The motion passed. Shalom abstained; not present.

A motion (Dennis Brophy, Neil Korpusik) was made to approve the 5 April 2016 meeting minutes.  The motion passed.  Shalom abstained; not present.

5	Finance budgeting update

- Work that Membership numbers/members.

The officers will meet to secure an editor in consultation with Jonathan.  Status of the IEEE contract and Schedule of assessments will be discussed.

If we do push the schedule out 3 months and this impacts the editor and contract.

6	Schedule

We will add 4 months to every date.  Feature freeze is now end of October.

| Milestone | Editorial Schedule | Milestone | Editorial Schedule |
| --- | --- | --- | --- |
| Feature Freeze in the Committees | 30-Jun-16 |  |  |
| Feature Freeze in the Champions | 30-Jul-16 |  |  |
| Feature Freeze in the P1800 | END OF OCTOBER? |  |  |
| Pre-Ballot Draft -- Send to IEEE | 13-Aug-16 | IEEE Feedback back | 12-Oct-16 |
| Last editing corrections in SVDB, inc names in front matter | 27-Aug-16 | Remind entities to become members | 27-Aug-16 |
| Editing approval by Champions | 10-Sep-16 | Open invitation to ballot | 26-Sep-16 |
| Editing approval by P1800 | 24-Sep-16 | Close invitation to ballot | 26-Oct-16 |
| Completion of the review of the pre-ballot draft | 8-Oct-16 | Balance of the balloting group confirmed | 29-Oct-16 |
| Ballot draft available and approved by P1800 | 22-Oct-16 |  |  |
| Balloting begins, public review begins | 29-Oct-16 | Public review ends | 28-Dec-16 |
| Balloting ends | 28-Nov-16 |  |  |
| Ballot responses available | 12-Dec-16 |  |  |
| Schedule for resolution of ballot responses | 2-Jan-17 |  |  |
| Committees respond to public review and ballot | 13-Mar-17 |  |  |
| Recirc ballot content approved by P1800 | 27-Mar-17 |  |  |
| Recirc pre-draft available | 3-Apr-17 |  |  |
| Recirc pre-draft review complete | 10-Apr-17 |  |  |
| Recirc ballot approved by P1800 | 17-Apr-17 |  |  |
| Recirc ballot results back | 1-May-17 |  |  |
| Final IEEE ratification | 29-Aug-17 |  |  |

7	P&P approval

Karen has sent email to Stan and what template to use and he asked why are we updating it.  We will continue to operate with the P&P’s we have.  No objections from the group.

8	status of the working groups

Scott Little has change his affiliation and is now with Accellera.

  SV-AC: Dmitry Korchemny

Working on many issues, some hard.

  SV-BC, SV-EC: Matt Maidment

Shalom attends and as mentioned by Dave Rich, they were slow getting started.  More recently there is more momentum and some issues that have gotten a lot of discussion.  Many of the proposal are not that big, but every issue depends on having someone to drive them.  If the schedule is extend, more issues will be dealt with.

  SV-CC: Stu Sutherland (acting)

This group has not been active.  Stu cannot find anyone who would like to chair it and no meetings have been scheduled.  There are about 20 issues that are low hanging fruit and someone needs to decide what should be done.

  SV-DC: Scott Little

Neil says there were going to be one or two items.  Scott is looking further ahead and will schedule a face-to-face.

Other info: Shalom wants to add some word about the champions.  It is a good idea to have the Champions to start working on the approved issues.  The problem with the Champions is a few dozen items come in and that is too much for a single meeting.  It would be good to spread them out.  Maybe we can work on those in the resolved state.  Neil will chair the champions group again and get the meetings rolling

9	New business

The email archive.  Karen needs to send out the email to where they are located and share the password.

10	Next Meeting

21 June 2016 – June and July meetings.

11	Adjourment

Dmitry Korchemny moved to adjourn the meeting, with no further business on the agenda the meeting adjourned at 9:50 a.m. PDT.